Date: August 31st, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 8:00 pm

End time: 10:00 pm

Minute Taker: Peter Reidy

First student: Frank Vincench

* What was done since the last scrum meeting?
  + 1 Discuss the project with the product owner
  + 2 Exchange contact information with product owner
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Begin documentation
  + 2 Research about possible useful technologies
  + 3
* What are the hurdles?
  + 1 None so far
  + 2
  + 3

Second student: Peter Reidy

* What was done since the last scrum meeting?
  + 1 Discuss project with the product owner
  + 2 Get user Stories and desired features from owner
  + 3 Discussed technologies to be applied and used
* What is planned to be done until the next scrum meeting?
  + 1 Begin Design and Architecture Documentation
  + 2 Setup Development environment on Laptop
  + 3 Research technologies that match the requirements.
* What are the hurdles?
  + 1 Product owner is out of town for the week so communication is limited to Email
  + 2
  + 3

Date: September 1st, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 3:00 pm

End time: 6:45 pm

Minute Taker: Peter Reidy

First student: Frank Vincench

* What was done since the last scrum meeting?
  + 1 Documentation
  + 2 Project organization
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Continue documentation
  + 2 Search and study technologies
  + 3
* What are the hurdles?
  + 1 Product owner is away for the week for training.
  + 2
  + 3

Second student: Peter Reidy

* What was done since the last scrum meeting?
  + 1 Work on Project Documentation
  + 2 Laptop development environment setup.
  + 3 Researched MEAN and LAMP stacks
* What is planned to be done until the next scrum meeting?
  + 1 Weigh pros and Cons of the 2 web technology stack, present findings
  + 2 Request Development server on FIU network/virtual machines
  + 3 Continue Documentation, Transform requirements into list of user stories and Use Cases
  + 4 Create Deployment Diagram for proposed overall architecture of Web application
* What are the hurdles?
  + 1 Product owner is out of town for the week so communication is limited to Email
  + 2
  + 3

Date: September 2nd, 2015

Attendees: Peter Reidy, Frank Vincench

Start time: 6:30

End time: 7:30

Minute Taker: Peter Reidy

First student: Frank Vincench

* What was done since the last scrum meeting?
  + 1 Study Angular framework
  + 2 Discuss project ideas
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Work on Documentation
  + 2 Begin UI sketches
  + 3
* What are the hurdles?
  + 1 Product owner is out of town for the week so communication is limited to Email
  + 2
  + 3

Second student: Peter Reidy

* What was done since the last scrum meeting?
  + 1 Worked on UML Deployment Diagrams for Architecture in StarUML
  + 2 Emailed Eric Johnson for development server
  + 3 Researched Web Technology stacks,
* What is planned to be done until the next scrum meeting?
  + 1 Compile Pros and Cons list, present to team
  + 2 Continue Documentation
  + 3
* What are the hurdles?
  + 1 Product owner is out of town for the week so communication is limited to Email
  + 2
  + 3

Date: September 3rd, 2015

Attendees: Peter Reidy, Frank Vincench

Start time:

End time: 7:30

Minute Taker: Peter Reidy

First student: Frank Vincench

* What was done since the last scrum meeting?
  + 1 Documentation
  + 2 Learn Angular routing
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Documentation
  + 2 Research
  + 3 Begin moving documentation to drive document.
* What are the hurdles?
  + 1 Product owner is out of town for the week so communication is limited to Email
  + 2
  + 3

Second student: Peter Reidy

* What was done since the last scrum meeting?
  + 1 Documentation of user stories
  + 2 Learned some Basic Javascript/HTML/CSS
  + 3 Worked on UML Diagrams
* What is planned to be done until the next scrum meeting?
  + 1 Continue work on Documentation
  + 2 Continue work on UML Diagrams
  + 3 Continue learning of Web Technologies
  + Set Up Development server
* What are the hurdles?
  + 1
  + 2
  + 3

Date: September 8th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Learning of Angular’s more advanced features
  + 2 Revise the current database structure
  + 3 Work on UI Sketches
* What is planned to be done until the next scrum meeting?
  + 1 Get feedback on sketch of the system from the client.
  + 2 Adjust the sketch if necessary.
  + 3 Documentation
* What are the hurdles?
  + 1 There are questions about module 2 that need to be checked
  + 2 Waiting response from client about the sketches
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Learning Angular’s basic features
  + 2 Worked on documentation and UML Diagrams
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Research the feasibility of the overall project
  + 2 Work on UI sketches
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: September 9th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 5:30 pm

End time: 6:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Finished UI Sketches
  + 2 Review Questions for PO meeting
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Make necessary changes to UI after meeting
  + 2 incorporate PO input and ideas to existing project work
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Finished UI Sketches
  + 2 Worked On UML Diagrams
  + 3 Worked on Documentation
* What is planned to be done until the next scrum meeting?
  + 1 Make necessary changes to UI after meeting
  + 2 incorporate PO input and ideas to existing project work
  + 3 continue research into Web Technologies
* What are the hurdles?
  + 1
  + 2
  + 3

Date: September 10th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 9:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Redone UI Sketches
  + 2 Review input recorded from PO meeting
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 prepare proper documentation for meeting
  + 2 incorporate PO input and ideas to existing project work
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Finished revised UI Sketches
  + 2 Meeting with PO for specifics about project
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Make necessary changes to UI after meeting
  + 2 incorporate PO input and ideas to existing project work
  + 3 continue research into Web Technologies
* What are the hurdles?
  + 1
  + 2
  + 3

Date: September 14th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Work on code
  + 2 Added registration form
  + 3 Set up initial commit for github repository
* What is planned to be done until the next scrum meeting?
  + 1 Add logic to registration form
  + 2 incorporate encryption into the system for sensitive information
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Worked on UML diagrams
  + 2 Set up development server
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Work on supervisor view and functionality
  + 2 finish up all setup for dev server
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: September 15th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Added registration form UI
  + 2 Initial github commit was performed
  + 3 Added registration functionality
* What is planned to be done until the next scrum meeting?
  + 1 implement encryption during registration
  + 2 Discuss table structure as more features as development demands
  + 3
* What are the hurdles?
  + 1 None
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Nothing
  + 2
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 read up about MVC and how angular directives make it easier
  + 2 go through the angular tutorial
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: September 16th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Completed encryption of passwords for users registration.
  + 2 updated github with most current progress
  + 3 Incorporated images sent by the PO onto the system.
* What is planned to be done until the next scrum meeting?
  + 1 Research Sessions and timeouts for php/angular
  + 2 Start working on the addition of tasks for administrators
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Halfway through the angular tutorial
  + 2 reading the other student’s code to familiarize myself with style
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 begin work on task assignment and file uploading
  + 2
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

***SPRINT 3.***

Date: September 25th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Meet with project teammate to coordinate missing work
  + 2 Work on documentation
  + 3 Review feedback from the professor.
* What is planned to be done until the next scrum meeting?
  + 1 Catch up on documentation.
  + 2 Test functionalities.
  + 3
* What are the hurdles?
  + 1 none
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Added database table for document names and stuff
  + 2 Added file upload capabilities
  + 3 Added DB Handler to upload file data.
* What is planned to be done until the next scrum meeting?
  + 1 Learn selenium
  + 2 do sequence diagrams
  + 3 make it look better
* What are the hurdles?
  + 1 Dev server not responding
  + 2
  + 3

Date: September 28th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 6:00 pm

End time: 6:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Worked on documentation.
  + 2 Review feedback from the professor.
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 improve the way the system prompts information to the user
  + 2 Research ways to improve the UI using modals
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Modified upload task page view to look nicer
  + 2 Created Sequence Diagrams for Pin and Add Task
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 make tasks pinnable
  + 2 migrate uploads to follow angular MVC
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: September 29th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 9:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Improved the way the system prompts information to the user
  + 2 Improve the UI using modals.
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Build missing sequence diagrams.
  + 2 Work on documentation.
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Migrated Task uploading to follow MVC pattern using angular’s model
  + 2 Learned more about angular framework
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Create Officer View so that users can view items.
  + 2 catch up on Documentation
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: September 30th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Finish all missing sequence diagrams.
  + 2. Worked on documentation
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Meet with product owner to show the progress so far.
  + 2 Discuss PO feedback with project partner.
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Fixed Angular issues with upload
  + 2 Modified DB handler
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Meet with PO to discuss work completed and features to focus on
  + 2 Work on making the uploading of tasks a better interface
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: October 1st, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Met with product owner and showed the progress so far
  + 2 Discuss requested changes with project partner
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Apply changes to the project requested by the Project owner
  + 2 begin the development of the officer view
  + 3
* What are the hurdles?
  + 1 Project owner requested development on the officer's View.
  + 2 Admin view and functionality will be delayed.
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Met with product owner and showed progress so far
  + 2 Discussed desired features we should focus on
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 work on pinning of tasks
  + 2 work on supervisor UI
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: October 2nd, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Begun the UI development for the officer
  + 2 Linked the Admin view to the officer view.
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Continue to work on the officer’s page.
  + 2
  + 3
* What are the hurdles?
  + 1 Admin functionality delayed until officer is finished.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 continued development of Supervisor view.
  + 2 Begun reading about selenium and writing test scripts
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Begin scripts for testing
  + 2 Write documents for testing
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: October 5th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Completed the task choosing UI for officers.
  + 2 Research on how to efficiently show the appropriate documents
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Test the work done so far
  + 2 Apply the researched information to the project
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Continued selenium tests
  + 2 Changed UI for document uploads
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Update Document table to have an autoincrementing ID
  + 2 separate Document name from a path to a category and FileName
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: October 6th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Fixed UI for officers.
  + 2 Added iddle functionality to officers
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Improve implementation so it only shows documents for their shifts
  + 2
  + 3
* What are the hurdles?
  + 1 UI idea for officers requested by PO brings complications for development.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Work on Angular error about module not instantiating.
  + 2 Merge Code with new changes in modularity changes.
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 read about selenium
  + 2
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: October 7th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Worked on bugs regarding the officer UI.
  + 2 Improved the UI for officers
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Finish functionality for document viewing.
  + 2
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Continued researching selenium tool
  + 2 Set up selenium on development environment for internet explorer
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Actually write first tests in selenium
  + 2 Document first tests
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: October 8th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Complete missing diagrams and UI references pictures
  + 2 Complete the sprint 3 report with my progress
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Finish document viewer for officers.
  + 2 Add modals to view the documents instead of redirecting to a different page.
  + 3
* What are the hurdles?
  + 1 none.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Actually updated file upload to use angular
  + 2 Created angular Supervisor Module to handle all Supervisor activities
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 write tests in selenium
  + 2
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

***SPRINT 4.***

Date: October 12th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Review Implementation for Officer
  + 2 Begin Sequence Diagram for document retrieval
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Finish Sequence Diagram for Officer Document retrieval
  + 2 Begin improving Officer UI
  + 3
* What are the hurdles?
  + 1 Issues when sending php information to an angular controller
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Found Angular does not support file uploads
  + 2 Redone the file upload in raw php
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 move the file upload to Jquery
  + 2 Create more selenium Test scripts
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: October 13th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Research on issues between \_Session variables and angular controller
  + 2 Discuss possible UI improvements to officer profile
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Work on improving officer UI
  + 2 Create table script for tasks types
  + 3
* What are the hurdles?
  + 1 none.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Set up server to run website,
  + 2 researched drag and drop functionality
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Implement drag and drop instant file uploading
  + 2 Create table for pinning tasks
  + 3
* What are the hurdles?
  + 1 server running website gets an error on login
  + 2
  + 3

Date: October 14th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Create table script for task types
  + 2 Retrieve tasks types from the table rather than hardcode it into the controller.
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Continue to work on improving officer UI.
  + 2 Add iddle functionality to officers.
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 continued to configure server to diagnose problem
  + 2 added drag and drop functionality
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 change the drag and drop UI to separate into folders in a grid
  + 2 change display to be dynamic
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: October 15th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Redesigned Offiicer UI.
  + 2 Added Idle functionality for Officers.
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Research how to display document viewer on the app
  + 2
  + 3
* What are the hurdles?
  + 1 Internet explorer is very limited. No built in document viewer.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Created Pinned task table
  + 2 Created selenium scripts
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Debug server problems
  + 2 Continue work on pinned tasks
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: October 16th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Research on displaying documents on the app through a viewer.
  + 2 Begin implementing changes to the document viewer.
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Begin implementation of a built in document viewer.
  + 2
  + 3
* What are the hurdles?
  + 1 Internet explorer is very limited as far as plug-ins.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Worked on Task Pinning backend
  + 2 Worked on selenium tests
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 merge code with latest push
  + 2
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: October 17th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Continued to work on implementation of a PDF document viewer.
  + 2 Found possible alternative to viewing documents.
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Research about the plug in PDf.js
  + 2 Double check with project partner about data storage/retrieval.
  + 3
* What are the hurdles?
  + 1 Making a custom pdf viewer from scratch is very tedious and time consuming.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1
  + 2
  + 3
* What is planned to be done until the next scrum meeting?
  + 1
  + 2
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: October 19th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Research about the plug in PDf.js
  + 2 Double check with project partner about data storage/retrieval.
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Test the features so far locally.
  + 2 Complete the Diagram for Categories & documents retrievals.
  + 3 Start on the Introductory Powerpoint presentation.
* What are the hurdles?
  + 1
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Worked on selenium tests
  + 2 Worked on activity diagrams
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Add pdf and mp4 checks to the file upload
  + 2 update dev server with newest revision
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: October 20th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Continued to work on power point presentation
  + 2 Fix Sequence diagram for Displaying document in viewer.
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Fix diagrams and images with new information
  + 2 Delete useless debugging print statements.
  + 3
* What are the hurdles?
  + 1 none.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 worked on pinning task UI
  + 2 updated server with latest revision
  + 3
* What is planned to be done until the next scrum meeting?
  + 1
  + 2
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: October 21th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Deleted commented code that was no longer needed
  + 2 Fixed diagrams with new implementation
  + 3 Removed console.log messages that were not needed.
* What is planned to be done until the next scrum meeting?
  + 1 Put the progres together for PO presentation
  + 2
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Worked on new Task UI
  + 2 Researched Drag and drop possible implementations
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Meet with PO to show progress
  + 2 Take note of PO opinion, work into sprint planning
  + 3 Work on diagrams
* What are the hurdles?
  + 1
  + 2
  + 3

Date: October 22th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Peter Reidy

First student:

* What was done since the last scrum meeting?
  + 1 Meet with Project owner to show progress
  + 2 Take PO feedback and apply requested changes
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Review sprint review presentation
  + 2
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Meet with PO to show progress
  + 2 Take note of PO opinion, work into sprint planning
  + 3 Work on diagrams
* What is planned to be done until the next scrum meeting?
  + 1 Get ready for sprint review
  + 2
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

***SPRINT 5.***

Date: October 23rd, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Go over project owner feedback from meeting
  + 2 Take PO feedback and apply requested changes
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Begin planning of the implementations for the sprint
  + 2
  + 3
* What are the hurdles?
  + 1 none.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1
  + 2
  + 3
* What is planned to be done until the next scrum meeting?
  + 1
  + 2
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: October 26th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Begin implementing the tasks planned since last meeting.
  + 2
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Research on folder creation for adding new categories
  + 2 Begin implementing new categories from the administrator
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Worked on Pin task form to add validation
  + 2 Add Validation to Forms
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Continue work on Pin Task user story
  + 2
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: October 27th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Implemented creating new categories from the administrator.
  + 2 Studied Google maps API.
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Research google maps API to have a dynamic watch orders.
  + 2 Find out how to remove a folder/category from the application.
  + 3
* What are the hurdles?
  + 1 none.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Created Retrieval of Pinned Tasks
  + 2 Listing of planned tasks too
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Work on New Task UI
  + 2 Create different form for Watch Orders
  + 3
* What are the hurdles?
  + 1 none
  + 2
  + 3

Date: October 28th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Fixed queries for retrieving some informations from the database.
  + 2 Fixed retrieval of documents depending on officer shift.
  + 3
* What is planned to be done until the next scrum meeting?
  + 1
  + 2
  + 3
* What are the hurdles?
  + 1 none.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Worked on Query for pinning task
  + 2 Work on Viewing tasks which have been pinned
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 move pin task from raw PHP script Angular MVC
  + 2
  + 3
* What are the hurdles?
  + 1 None
  + 2
  + 3

Date: October 29th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Create table script for addresses.
  + 2 Continued implementation of watch orders.
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Continue implementation of watch orders.
  + 2 Fix the implementation so maps load correctly.
  + 3
* What are the hurdles?
  + 1 Information about the watch order not loading correctly in the map.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Create Form for input of addresses
  + 2 Worked on DBhandler for inputting new addresses
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Address validation
  + 2 Controller support for new addresses
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: October 30th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Continued implementation of Watch Orders
  + 2 Changed addresses table structure. Deleted unnecessary fields.
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Document the work done so far.
  + 2
  + 3
* What are the hurdles?
  + 1 none.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 added DBhandler function for adding new addresses
  + 2 Added Angular scripts for dealing with address.
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Plan test cases for Supervisor Module
  + 2
  + 3
* What are the hurdles?
  + 1 none
  + 2
  + 3

Date: November 02nd, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Continued implementation of Watch Orders
  + 2 Documented the work done
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Continue Documentation
  + 2 Update Mingle with the completed tasks.
  + 3
* What are the hurdles?
  + 1 none.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Worked on setting up selenium server for automated testing
  + 2
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Continue to set up server for testing
  + 2 Research Internet Explorer Compatability
  + 3
* What are the hurdles?
  + 1 IE requires extra setup for Selenium
  + 2
  + 3

Date: Nov 4th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Completed implementation of Watch Orders
  + 2 Updated Sequence Diagram after fixing a bug on Retrieving documents.
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Prepare for the Sprint Presentation.
  + 2
  + 3
* What are the hurdles?
  + 1 none.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Continued work on selenium automated testing
  + 2 Created a Script to test adding a task
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Work on more tests for supervisor module
  + 2
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: Nov 5th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Completed Officer Module
  + 2 Documentation.
  + 3 Complete Sprint 5 retrospective.
* What is planned to be done until the next scrum meeting?
  + 1 Prepare for the Sprint Presentation.
  + 2
  + 3
* What are the hurdles?
  + 1 none.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Worked on setting up selenium server for automated testing
  + 2 Created selenium test suite for testing pinning of tasks
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Work on more tests, look up workaround for IE and ubuntu
  + 2
  + 3
* What are the hurdles?
  + 1 IE testing has compatibility issues with our Ubuntu dev server.
  + 2
  + 3

***SPRINT 6.***

Date: Nov 9th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Review Sprint review feedback and apply necessary changes.
  + 2 Continue documentation of the system
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Continue Working on powerPoint presentation.
  + 2 Test the current implementations of the system.
  + 3
* What are the hurdles?
  + 1None.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Got selenium test server to be up and running
  + 2 Researched Using Composer for PHP package management
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 set up selenium webdriver
  + 2 learn php bindings for selenium tests
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: Nov 10th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Manual test for the current implementations.
  + 2 Continued to work on power point presentation
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Begin research on how to track logs of officers
  + 2 Study the current implementation and how to adjust it accordingly.
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Researched PHP bindings of selenium's webDriver
  + 2 Built a composer Build file for test dependencies
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 update dev server DB and vrc version
  + 2 Begin writing webdriver test
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: Nov 11th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Research how to track logs of user activity for officers.
  + 2 Studied implementation and figured out the necessary changes
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Begin implementation of logging officer activity
  + 2 Create table script for logs.
  + 3
* What are the hurdles?
  + 1 none.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 updated dev server and DB with new vrc
  + 2 Wrote some basic tests for login use case
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 update documentation for test cases
  + 2 Continue writing tests
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: Nov 12th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Begun implementing logging officer activity.
  + 2 Completed table script for logs.
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Complete implementation of logging user activity.
  + 2 Manual test to log user activity functionality.
  + 3
* What are the hurdles?
  + 1 none.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Continued writing webdriver tests
  + 2 Change the new Task page so categories are dynamic
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Document test cases
  + 2 Fix some of the web tests
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: Nov 13th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Completed logging user activity functionality
  + 2 Manually tested the logging user activity functionality
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Begin implementing the administrator part of the implementation.
  + 2
  + 3
* What are the hurdles?
  + 1none.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Fixed a bug with versioning of PHPunit
  + 2 Continued writing WebDriver Tests
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Document tests and results
  + 2 Research how to get internet explorer on the dev server for testing purposes
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: Nov 16th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Begun implementing admin part of the implementation.
  + 2 Research on how to display the information in an organized way.
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Complete implementation of Viewing logs.
  + 2 Research smart tables to display/filter information easier.
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Build more system tests
  + 2 documented ones completed yesterday
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 same thing
  + 2 Research how to get internet explorer on the dev server for testing purposes
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: Nov 19th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Completed implementation of Viewing logs for administrators.
  + 2 Displayed logs in a smart table for possibility of filtering data.
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Prepare for sprint review.
  + 2
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Researched how to run internet explorer on the ubuntu server
  + 2 Tried to test website from IE on linux
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Prepare for sprint review
  + 2
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

***SPRINT 7.***

Date: Nov 23rd, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Review Sprint review feedback and apply necessary changes.
  + 2 Continue documentation of the system
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Begin testing phase of implemented features.
  + 2
  + 3
* What are the hurdles?
  + 1None.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Nothing
  + 2
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Work on selenium test scripts
  + 2
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: Nov 24th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Manual test for the Login.
  + 2 Manual test for user Monitoring.
  + 3 Manual test for idle logout.
* What is planned to be done until the next scrum meeting?
  + 1 Manual test for user registration
  + 2 Manual test for user editing
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Worked on Selenium Scripts
  + 2
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Fix bugs found through testing
  + 2
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: Nov 25th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Manual test for user registration
  + 2 Manual test for user editing
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Manual test for Watch Orders.
  + 2 Manual test for document Viewer.
  + 3
* What are the hurdles?
  + 1 none.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Fixed some DB errors
  + 2 Added some validations
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Write More Selenium Tests
  + 2 Contribute to documentation
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: Nov 26th, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Manual test for Watch Orders.
  + 2 Manual test for document Viewer.
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Manual test for removing users.
  + 2 Manual test for viewing logs
  + 3
* What are the hurdles?
  + 1 none.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Nothing
  + 2
  + 3
* What is planned to be done until the next scrum meeting?
  + 1
  + 2
  + 3
* What are the hurdles?
  + 1 For thanksgiving, no access to internet at parents house
  + 2
  + 3

Date: Dec 1st, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Manual test for removing users.
  + 2 Manual test for viewing logs
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Manual test for viewing a document not supported by the system.
  + 2 Manual test for document Viewer.
  + 3
* What are the hurdles?
  + 1 none.
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Added a table of the most recently added tasks for easier pinning
  + 2
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Test new Task Table
  + 2 Try to add a smart table of recently added tasks for usability
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: Dec 2nd, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Manual test for viewing a document not supported by the system.
  + 2 Manual test for document Viewer.
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Complete User stories section of documentation.
  + 2 Complete Table of contents
  + 3 Complete Report and retrospective for sprint 7
* What are the hurdles?
  + 1
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1
  + 2
  + 3
* What is planned to be done until the next scrum meeting?
  + 1
  + 2
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Date: Dec 3rd, 2015

Attendees: Frank Vincench, Peter Reidy

Start time: 9:00 pm

End time: 11:30 pm

Minute Taker: Frank Vincench

First student:

* What was done since the last scrum meeting?
  + 1 Complete User stories section of documentation.
  + 2 Complete Table of contents
  + 3 Complete Report and retrospective for sprint 7
* What is planned to be done until the next scrum meeting?
  + 1 Prepare for sprint review.
  + 2
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Second student:

* What was done since the last scrum meeting?
  + 1 Worked on uploads with dynamic Categories
  + 2
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Prepare for sprint review
  + 2
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3